## Slide 1: NG911 GIS User Group
2018 Q2 Meeting
May 24, 2018
https://kansas.zoom.us/j/350981677 1 669 900 6833
Meeting ID: 350 981 677

## Slide 2
Project Update
Preparing GIS Data for Geospatial Call Routing
NG911 Toolbox Update
Future events
Agenda

## Slide 3
2018 Q1 submission – 100% participation
  99 counties submitted updates
  6 counties verified no changes
Kansas NG911 GIS Data Model v2.1
  Q2 - June 30, 2018 deadline
NG911 Project Update

## Slide 4
82 PSAPs now on the hosted solution
NG911 Project Update

## Slide 5
ESInet – Emergency Services IP Network
  Reno County cut over – April 11, 2018
  Historic event - first PSAP cut over to ATT National ESInet
*Next group of PSAPs scheduled to migrate over this summer
NG911 Project Update

## Slide 6
Hosted Solution Mapping software
Vesta Locate
  current mapping software used by call handlers
  Product end of life announcement
Evaluating software update options, along with system requirements, project timeline, etc.
No change in NG911 GIS data submission process
NG911 Project Update

## Slide 7
NG911 Imagery Update
Acquisition complete for entire state
Statewide, 1-foot, leaf-off, natural color & CIR, orthoimagery
Estimated timeline:
  Surdex is currently processing imagery
  SurCheck QA/QC ~ July 2018
  Services and file deliver fall/winter 2018
Access: Once delivered, imagery available by request on DASC website
High-resolution ”buy-up” program still available

## Slide 8
NG911 Imagery Update
High-resolution buy up program
  All buy-up projects will be designed and estimated based on the needs of each organization
  Agreements between jurisdiction and Surdex
  Available throughout 3 year contract
  Tim Donze - TimD@SURDEX.COM

## Slide 9: GeoMSAG and Geospatial Call Routing Update

## Slide 10: News Items
Dickinson and Reno have switched out their MSAGs for geoMSAGs
The next 14 PSAPs to convert have been identified: Rice, Stafford, Harper, Barton, Kingman, Pratt, Barber, Comanche, Kiowa, Edwards, Pawnee, Hodgeman, Ford, Clark
The application needed to review future errors is not yet ready, so we are on hold temporarily
Overall alignment continues to improve with 76 counties over 99%

## Slide 11: What to expect from the geoMSAG process
Possible questions about ESNs to help organize the move to the ESINet
Confirm responders for ALI display
Notification that your GIS data is about to be pulled so you can submit any last minute edits
You’ll need to decide who will be maintaining things going forward

## Slide 12: What to expect from the geoMSAG process
Your data goes to West Safety Services through their Enterprise Geospatial Data Management System (EGDMS)
West goes through the process of creating the geoMSAG and replacing the standard MSAG
Once your geoMSAG is in place, you’ll get training on it’s ongoing maintenance

## Slide 13: Things we’ve learned so far
If you don’t have 100% alignment before you switch, you’ll have to get there after you switch
Comprehension and Communication are key
If your GIS data is correct, you probably won’t have much to manage

## Slide 14: NG911 Toolbox Update
Kristen Jordan Koenig

## Slide 15: “New” Version- A Month Ago
Various small changes
Editing parsing in Check TN List- mostly for handling highways
Let me know if things aren’t parsing correctly
Biggest change- frequency check handling of blank/null values

## Slide 16: Blank vs. Null Values
In GDB format, not identical-
In SHP format, identical-
We don’t want identical records.

## Slide 17: Migrating to 2.1- Deadline- June 30 Submission
You have 4 weeks- 17 PSAPs left to convert
If you need to migrate- START TOMORROW
If you haven’t migrated yet, remember: YouTube training video & a how-to document
LET ME KNOW ASAP IF YOU HAVE ISSUES
Procrastination has natural consequences.

## Slide 18: Future Developments
ESB topology- the tool will check polygon topology and report issues as Notices
  These will be errors eventually
  If you’ve kept up on your topology checking, this won’t be an issue
Orion address & NG911 address comparison- on hold until a few of the NG911 data requirements slow down

## Slide 19: NG911 GIS User Group
NG911 GIS Local Data Steward & Data Maintainer Certification Classes
  Hays – June 5, 2018
  Topeka – August 21, 2018
Next NG911 GIS User Group webinar
  August 2018

## Slide 20: NG911 GIS User Group
Thank you!
Kansas 911 Coordinating Council website
http://www.kansas911.org/
DASC - Initiatives>NG911
http://www.kansasgis.org/initiatives/NG911/