## Slide 1: NG911 GIS User Group
2020 Q1 Meeting
February 12, 2020
https://kansas.zoom.us/j/866788033 1 669 900 6833
Meeting ID: 866 788 033

## Slide 2
Project Update
ESB alignment and Geospatial Call Routing
NG911 Toolbox Update
Events and Outreach
Agenda

## Slide 3
NG911 Project Update
Reminder - 2020 Q1 GIS data submission deadline - March 31, 2020
NG911 Imagery
  send request for 2018 imagery to DASC
  Imagery refresh
    always looking for funding partners

## Slide 4
NG911 Project Update
  Cloud based mapping software - Radius Plus will replace Vesta Locate
  DASC designed and will host custom map, image and web map services using Kansas authoritative data for use in Radius Plus
  Statewide installation
    Begins next week - Reno & Dickinson
    PSAPs notification includes training and installation dates
  Consistent map appearance across state

## Slide 5
Web Map Radius BASEMAP tab (all on/off) | Map Services Radius ESRI tab (on/off by layer) | Kansas Geocoding Service - primary cascading location service
Hosted Address Points (primary & secondary) | NonHosted Address Points (primary & secondary) | Statewide address points (primary)
Hosted Roads | NonHosted Roads | Statewide roads
Hosted Law/Fire/EMS/Rescue/FireAutoAid | NonHosted Law/Fire/EMS/Rescue/FireAutoAid | Statewide MSAG Communities
Hosted Fire Hydrants | NonHosted Utility Boundaries | 
Hosted Gates | Parcel Property Boundaries | 
Hosted Bridges | KDOT HWY Mile Markers | 
Hosted Utility Boundaries |  | 
2018 NG911 Imagery |  | 
Statewide County Boundaries |  | 
Statewide Municipal Boundaries |  | 
Statewide streams/rivers |  | 
Statewide water bodies |  | 
Statewide Highways & HWY symbols |  | 
KDOT Railroads and crossings |  | 
Kansas GIS Services Configuration to support Kansas Hosted Solution deployment of RapidDeploy’s Radius Plus
NG911 Project Update

## Slide 6
NG911 Project Update
Kansas GIS Services in Radius Plus

## Slide 7
NG911 Project Update
Kansas GIS Services in Radius Plus

## Slide 8
NG911 Project Update
Kansas GIS Services in Radius Plus

## Slide 9: GeoMSAG and Geospatial Call Routing Update

## Slide 10: News Items
All PSAPs on the Hosted Solution have converted to geoMSAGs
Geospatial call routing is being implemented around the state starting next week.

## Slide 11: Going Geospatial – GIS impacts
PSAPs using geospatial call routing will start using the ESB layers instead of ESNs and ELTs. ESNs will still need to be maintained as they are the backup system for routing failures
ESB DISPLAY field has a reduced character limit. While it is 60 characters in the NENA standard and the Kansas standard, the phone software in the PSAP is limited to the first 32 characters in the field. The toolbox gives a notice on this
Alignment must be complete and submitted for any of this to display
Questions about alignment?

## Slide 12
Green | Yellow | White | Gray
Complete | i3 pending Not submitted | Unknown i3 Not submitted | MARC

## Slide 13: Going geospatial – Dates (by County)
February: Butler, Dickinson, Kingman, Rice, Harvey, Pottawatomie, Harper, Wabaunsee, Morris, Sumner, Cowley, Anderson, Chautauqua, Franklin, Elk, Jefferson, Greenwood, Jackson
March: Woodson, Allen, Bourbon, Neosho, Shawnee, Nemaha, Washington, Cherokee, Labette, Montgomery, Riley, Clay, Cloud, Ottawa, Wilson, Lyon
April: Chase, Marion, McPherson, Rooks, Barton, Stafford, Pratt, Graham, Comanche, Trego, Clark, Ellis, Ford, Ness, Kiowa
May: Republic, Jewell, Mitchell, Lincoln, Meade, Seward, Haskell, Gray, Smith, Osborne, Ellsworth, Saline, Pawnee, Edwards, Barber

## Slide 14: Going geospatial – Dates (by County)
June: Rawlins, Cheyenne, Sherman, Wallace, Stevens, Morton, Stanton, Grant, Decatur, Sheridan, Thomas, Logan-Gove, Kearney, Hamilton, Greeley, Wichita, Norton, Phillips
July: Russell, Rush, Finney, Scott, Lane, Hodgeman, Sedgwick, Backup sites

## Slide 15: NG911 Toolbox Update
Kristen Jordan Koenig

## Slide 16: New Version- January 2020
Toolbox update sent out last month
Not many updates for core toolbox
Changed ESB test to look for tolerance
  Have expanded tolerance since
ESB Adjustments- Lots of bug fixes

## Slide 17: ESB Adjustments
Things are going well so far
Probably best to edit sooner than later
DASC: Topology border edits
  Intrado still mad if there’s 1 vertex difference
Edited ESB data finally accepted into Intrado

## Slide 18
Events & Outreach
State to State collaboration:
Oklahoma NG911 - adapting Kansas NG911 Toolbox
Arkansas NG911 GIS meeting
Kansas APCO (Association of Public-Safety Communications Officials) Spring Conference - April 6-8
MAGIC 2020 - April 20 - 23 - Omaha, NE
NG911 GIS Data Steward & Data Maintainer Certification Classes
  Wichita - May 20
  Hays - June TBD
  Topeka - August 18
NENA (National Emergency Number Association) GIS Data Model v2 workgroup - Sherry Massey group leader!!!

## Slide 19: NG911 GIS User Group
Thank you!
Kansas 911 Coordinating Council website
http://www.kansas911.org/
DASC - Initiatives>NG911
http://www.kansasgis.org/initiatives/NG911/